# Voxfolio Next Implementation Architecture

Focused roadmap for the voice directed opportunity portfolio

Implementation scope  This document defines only the remaining work required to make Voxfolio robust, demonstrable, and ready for controlled release. Completed functionality is intentionally omitted.

Locked product direction  Voxfolio will convert a user approved professional profile into voice directed, opportunity specific portfolio variants while preserving the canonical portfolio as the source of truth.

# Final product boundary

Initial audience: AI native builders, indie makers, and AI augmented developers.

Flagship capability: create a separate Opportunity Page from the canonical portfolio through voice.

Integrity rule: no unsupported professional claim may be published.

Control rule: material changes require a reviewable diff and explicit approval.

Architecture rule: opportunity variants never silently overwrite the canonical portfolio.

Out of scope for this roadmap  CRM, generic website building, full Wix competition, agency workspaces, broad industry templates, automated blogging, social media automation, lead management, and unrelated AI employee workflows.

# Target architecture

The architecture separates trusted professional truth from generated presentation. Voice can direct changes, but it cannot bypass evidence rules, permissions, approval, versioning, or publication controls.

| 1 Profile source | Canonical identity, skills, projects, links, evidence references, and user approvals |
| --- | --- |
| 2 Voice intent | Opportunity goal, desired emphasis, visibility changes, ordering, tone, and publication request |
| 3 Governed plan | Structured commands validated against policy, evidence, permissions, and the selected site variant |
| 4 Review workspace | Live Canvas preview, before and after diff, warnings, unsupported claims, and undo options |
| 5 Published result | A separate opportunity URL with version history, verification record, metadata, and rollback support |

## Core domain objects

| Object | Required responsibility | Critical fields |
| --- | --- | --- |
| Professional Profile | Approved source of professional truth | ownerId, identity, skills, evidence, approval state |
| Site Document | Canonical portfolio structure and content | id, ownerId, slug, sections, projects, version |
| Opportunity Variant | Isolated derivative for one opportunity | variantOf, purpose, slug, status, baseVersion |
| Evidence Reference | Supports or qualifies a professional claim | sourceType, sourceUrl, status, approvedAt |
| Change Set | Reviewable collection of proposed commands | commands, before, after, warnings, approval |
| Publication Record | Proof of what was published and when | variantId, version, url, checksum, publishedAt |

# Implementation phases

The phases are dependency ordered. A later phase must not begin until the preceding exit condition is demonstrably satisfied.

## Phase 0  Repository audit and release freeze

Objective  Establish the exact current baseline and remove defects that could invalidate later work.

Audit routes, schemas, persistence, voice tools, governed commands, environment variables, authentication, publication paths, and deployment configuration.

Rotate exposed or uncertain credentials and remove secrets from logs, fixtures, client bundles, and repository history where necessary.

Resolve known control flow, stale schema, validation, and rate limiting defects before adding variant behavior.

Create a release branch and a regression checklist for the canonical portfolio workflow.

Exit condition  The canonical test portfolio can be modified, previewed, saved, and published through the existing controlled path with no blocking error.

## Phase 1  Opportunity variant foundation

Objective  Create safe portfolio variants without mutating the canonical site.

Extend the site model with variantOf, purpose, opportunityLabel, baseVersion, publicationState, createdAt, and updatedAt.

Implement duplicate as opportunity variant with collision safe slugs and owner scoped authorization.

Add project.setVisible and ensure project ordering, section visibility, identity emphasis, and introduction edits target the selected variant only.

Prevent circular variants, cross owner cloning, canonical deletion through a variant action, and variant edits against a stale base without warning.

Exit condition  A user can create, edit, reopen, and delete an unpublished variant while the canonical portfolio remains byte for byte unchanged.

## Phase 2  Voice intent and governed execution

Objective  Translate natural voice requests into safe, deterministic portfolio changes.

Define a structured Opportunity Brief containing the target, desired emphasis, hidden content, reordered content, tone, and publishing intent.

Map voice intent only to registered governed commands; reject unknown commands and malformed arguments.

Require the agent to identify the active target as canonical or variant before planning any mutation.

Return clarification when intent is ambiguous and preserve the voice transcript with the resulting Change Set.

Support stop, cancel, retry, and idempotency so repeated voice events cannot duplicate a variant or publication.

Exit condition  The flagship voice request creates the correct structured plan and applies it once to the intended opportunity variant.

## Phase 3  Evidence aware professional memory

Objective  Keep generated portfolio content faithful to approved professional evidence.

Add lightweight evidence references for identity, skills, employment, projects, outcomes, links, and credentials.

Classify claims as verified from source, user provided, inferred pending approval, or unsupported.

Block unsupported claims from publication and show the exact claim requiring confirmation.

Separate stable canonical facts from opportunity specific emphasis and generated wording.

Store only necessary extracted facts and retain source attribution, consent state, and approval timestamps.

Exit condition  Every material claim in a generated variant is either supported by an evidence reference or explicitly approved as user provided.

## Phase 4  Review approval versioning and rollback

Objective  Make every material AI change inspectable and reversible.

Present a before and after diff grouped by hero, identity, projects, skills, sections, and metadata.

Allow individual commands to be accepted, rejected, edited, or deferred before application.

Create immutable version checkpoints before approval and before publication.

Provide undo last change, restore version, unpublish variant, and republish approved version actions.

Record actor, source request, model or rule version, commands, approval, publication result, and verification result.

Exit condition  A reviewer can reconstruct what changed, why it changed, who approved it, and restore the previous state without manual database editing.

## Phase 5  Publication SEO and sharing controls

Objective  Publish opportunity variants correctly without creating search or sharing problems.

Generate unique slugs, page titles, meta descriptions, Open Graph data, social preview images, and publication records per variant.

Default private or application specific variants to noindex; allow indexing only through an explicit user choice.

Include only deliberately public variants in the sitemap and use accurate self canonical URLs for indexable pages.

Add truthful Person, ProfilePage, WebSite, and appropriate CreativeWork structured data without unsupported achievements or ratings.

Verify the published URL, rendered content, metadata, and selected version after every deployment.

Exit condition  The published variant is shareable, technically valid, traceable to its approved version, and correctly excluded from or included in search.

## Phase 6  Experience performance and accessibility hardening

Objective  Make the cinematic interface usable beyond the ideal desktop demonstration.

Add a reduced motion mode, static visual fallback, loading fallback, and recovery state for failed 3D assets.

Lazy load noncritical 3D resources and enforce budgets for initial JavaScript, image weight, interaction delay, and layout stability.

Test desktop, tablet, and mobile layouts as well as keyboard navigation, focus visibility, contrast, and screen reader labels.

Keep text input available as an equal alternative to voice and display an editable transcript before consequential actions.

Prevent visual effects from obscuring identity, evidence, projects, calls to action, or approval controls.

Exit condition  The complete opportunity workflow remains understandable and operable with voice disabled, motion reduced, and 3D rendering unavailable.

## Phase 7  Verification submission and release readiness

Objective  Prove the end to end story under realistic conditions.

Add unit tests for variant isolation, authorization, command validation, evidence states, slug collisions, idempotency, and publication policy.

Add integration tests for voice request to Change Set, approval to persistence, and publication to post publish verification.

Run an end to end test using the exact hackathon demo account and opportunity prompt.

Prepare a failure safe demo recording, concise architecture explanation, privacy summary, setup instructions, and known limitations.

Freeze features before submission and permit only blocking fixes during the final release window.

Exit condition  A fresh user can complete the canonical portfolio to opportunity page workflow without developer intervention, and the recorded result matches the live deployed system.

# Required governed command surface

The voice agent may propose only commands registered in this surface. Command names can follow the existing project conventions, but equivalent behavior must be present.

| Command group | Required action | Approval | Verification |
| --- | --- | --- | --- |
| Variant | create, rename, archive, delete draft | Create and delete | Correct owner and canonical unchanged |
| Identity | set opportunity headline and summary | Material wording | Claims pass evidence policy |
| Project | set visible, move, update emphasis | Before application | Order and visibility match preview |
| Section | show, hide, move | Before application | Navigation and layout remain valid |
| Metadata | title, description, OG, index policy | Before publication | Rendered head values match |
| Publication | preview, publish, unpublish, restore | Always | Live URL and version checksum |

## Non negotiable acceptance scenarios

Creating an opportunity variant does not change the canonical portfolio.

Repeating the same voice event does not create a duplicate variant or publication.

A user cannot open, clone, edit, publish, or restore another user’s site or variant.

An unsupported achievement or metric is blocked before publication.

Rejecting one proposed command does not apply it indirectly through another command.

A stale variant identifies the newer canonical version before applying conflicting changes.

A failed publication reports failure and does not record the variant as successfully published.

Rollback restores content, visibility, order, metadata, and publication state consistently.

The primary workflow works through text when microphone permission is denied.

The portfolio remains usable with reduced motion and the static scene fallback.

# Release gate

Voxfolio is ready for the next competition only when one real user can provide approved professional evidence, create an opportunity variant through voice, review the exact changes, publish a separate link, verify the live result, and restore the prior version without developer assistance.

# Controlled post hackathon extension

After the core release is proven, extend Voxfolio as a Personal Professional Presence Agent rather than merging it with a general AI agency. The first allowed extension is a single evidence to presence workflow:

Ingest one new approved project source.

Update professional memory through an evidence review.

Propose canonical portfolio changes.

Create an opportunity specific variant.

Prepare one approved professional announcement.

Publish and verify only the approved portfolio result.

Expansion gate  Additional role packs, content automation, social publishing, CRM, or agency workflows require separate user validation and a new architecture decision. They are not automatic continuations of this roadmap.